## Slide 1
WELCOME
E-Client
Mid Project Defense on
Date: 07/05/2018
(A perfect Client Management Tool (CMT))
By:
Oscar Garbuja : 2015-1-53-0122
Prabhu Gurung : 2015-1-53-0124
Pradeep Poudel : 2015-1-53-0125
Pradip Dhakal : 2015-1-53-0126

## Slide 2
Feasibility Study
10 Days
Wireframe / Interface
7 Days
System Development
23 Days
System Testing
10 Days
Implementation
10 Days
Project Time Period
1

## Slide 3
Progress Till Now
a. GANTT Chart
b. Prototype Design
c. Design & Development
d. Flowchart / Data Flow Diagram
e. Remaining task
2
4
5
6-11
12-15
16

## Slide 4
Progress Till Now
a. GANTT Chart
3

## Slide 5
Progress Till Now
b. Prototype Design
For more detail:
https://xd.adobe.com/view/83aac8e7-5e13-4fe8-5825-36f124a281d9-f59b/
4

## Slide 6
Progress Till Now
c. Design & Development
i. Front-End Design
- HTML / CSS(materialize CSS)
- javascript(jquery)
5

## Slide 7
Progress Till Now
i. Front-End Design
Login Page
SignupPage
6

## Slide 8
Progress Till Now
i. Front-End Design
Main Page
7

## Slide 9
c. Design & Development
ii. Back-End Development
- PHP(tokbox SDK)
- mySQL
Progress Till Now
8

## Slide 10
Progress Till Now
ii. Back-End Design / Development
1. User Database Schema
9

## Slide 11
Progress Till Now
ii. Back-End Design / Development
2. Communication
10

## Slide 12
Progress Till Now
ii. Back-End Design / Development
3. Backend Handling
3.a Backend library
-Authentication
- = ($conn->is_logged_in($username,$password))
CRUD Operation
        = ($conn->insert($table, fieldsarray))
Security
        = (hash/salt/md5/token)
11

## Slide 13
Progress Till Now
d. Data Flow Diagram
12

## Slide 14
Progress Till Now
d. Flowchart
13

## Slide 15
Progress Till Now
d. Flowchart
14

## Slide 16
Progress Till Now
d. Flowchart
15

## Slide 17
1. Front-End:
a. Dashboard
2. Back-End:
a. Normalization in Database
b. To get requirement from Client (Requirement gathering tool)
c. Accessibility control (System to Handle Different Client specified role to their team members).
3. Documentation:
a. Well clean and easy to read guide to use it.
e. Task Remaining
16

## Slide 18
ANY QUESTIONS ?
Thank You
For your Attendance